## Slide 1: Life Cycle Models

## Slide 2: Software Life Cycle
Conceptualize
Specify
Design
Code
Test
Maintain
Retire
Deliver

## Slide 3: Life Cycle Model
A software life cycle model (also process model or SDLC):
  A descriptive and diagrammatic model of software life cycle:
  Identifies all the activities undertaken during product development,
  Establishes a precedence ordering among the different activities,
  Divides life cycle into phases.

## Slide 4: Life Cycle Model (CONT.)‏
Each life cycle phase consists of several activities.
  For example, the design stage might consist of:
    structured analysis
    structured design
    Design review

## Slide 5: Why Model Life Cycle?
A graphical and written description:
  Helps common understanding of activities among the software developers.
  Helps to identify inconsistencies, redundancies, and omissions in the development process.
  Helps in tailoring a process model for specific projects.

## Slide 6: Life Cycle Model (CONT.)‏
The development team must identify a suitable life cycle model:
  and then adhere to it.
  Primary advantage of adhering to a life cycle model:
    Helps development of software in a systematic and disciplined manner.

## Slide 7: Life Cycle Model (CONT.)
When a program is developed by a single programmer ---
  The problem is within the grasp of an individual.
  He has the freedom to decide his exact steps and still succeed --- called Exploratory model--- One can use it in many ways
  CodeTest Design
  CodeDesign Test  Change Code 
  Specify code Design Test  etc.
Initial
Coding
Do Until Done
Test
Fix

## Slide 8: Life Cycle Model (CONT.)‏
When software is being developed by a team:
  There must be a precise understanding among team members as to when to do what,
  Otherwise, it would lead to chaos and project failure.

## Slide 9: Life Cycle Model (CONT.)‏
A software project will never succeed if:
  one engineer starts writing code,
  another concentrates on writing the test document first,
  yet another engineer first defines the file structure
  another defines the I/O for his portion first.

## Slide 10: Phase Entry and Exit Criteria
A life cycle model:
  defines entry and exit criteria for every phase.
  A phase is considered to be complete:
    only when all its exit criteria are satisfied.

## Slide 11: Life Cycle Model (CONT.)‏
What is the phase exit criteria for the software requirements specification phase?
  Software Requirements Specification (SRS) document is complete, reviewed, and approved by the customer.
A phase can start:
  Only if its phase-entry criteria have been satisfied.

## Slide 12: Life Cycle Model: Milestones‏
Milestones help software project managers:
  Track the progress of the project.
  Phase entry and exit are important milestones.

## Slide 13: Life Cycle and Project Management
When a life cycle model is followed:
  The project manager can at any time fairly accurately tell,
    At which stage (e.g., design, code, test, etc.) the project is.

## Slide 14: Project Management Without Life Cycle Model
It becomes very difficult to track the progress of the project.
  The project manager would have to depend on the guesses of the team members.
This usually leads to a problem:
  known as the 99% complete syndrome.

## Slide 15: Project Deliverables: Myth and Reality
Myth:
The only deliverable for a successful project is the working program.
Reality:
Documentation of all aspects of software development are needed to help in operation and maintenance.

## Slide 16: Life Cycle Model (CONT.)‏
Many life cycle models have been proposed.
We confine our attention to only a few commonly used models.
  Waterfall
  V model,
  Evolutionary,
  Prototyping
  Spiral model,
  Agile models
Traditional models

## Slide 17: Software Life Cycle
Software life cycle (or software process):
  Series of identifiable stages that a software product undergoes during its life time:
    Feasibility study
    Requirements analysis and specification,
    Design,
    Coding,
    Testing
    Maintenance.

## Slide 18: Classical Waterfall Model
Classical waterfall model divides life cycle into following phases:
  Feasibility study,
  Requirements analysis and specification,
  Design,
  Coding and unit testing,
  Integration and system testing,
  Maintenance.
Conceptualize
Specify
Design
Code
Test
Maintain
Retire
Deliver

## Slide 19: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance
Simplest and most intuitive

## Slide 20: Relative Effort for Phases
Phases between feasibility study and testing
  Called development phases.
Among all life cycle phases
  Maintenance phase consumes maximum effort.
Among development phases,
  Testing phase consumes the maximum effort.
Relative Effort

## Slide 21: Process Model
Most organizations usually define:
  Standards on the outputs (deliverables) produced at the end of every phase
  Entry and exit criteria for every phase.
They also prescribe methodologies for:
  Specification,
  Design,
  Testing,
  Project management, etc.

## Slide 22: Classical Waterfall Model (CONT.)‏
The guidelines and methodologies of an organization:
  Called the organization's software development methodology.
Software development organizations:
  Expect fresh engineers to master the organization's software development methodology.

## Slide 23: Feasibility Study
Feasibility
Dimensions
Schedule feasibility
Technical feasibility
Economic feasibility (also called cost/benefit feasibility)

## Slide 24: Feasibility Study
Main aim of feasibility study: determine whether developing the software is:
  Financially worthwhile
  Technically feasible.
Roughly understand what customer wants:
  Data which would be input to the system,
  Processing needed on these data,
  Output data to be produced by the system,
  Various constraints on the behavior of the system.
First Step

## Slide 25: Case Study
SPF Scheme for CFL
CFL has a large number of employees, exceeding 50,000.
Majority of these are casual labourers
Mining being a risky profession:
  Casualties are high
Though there is a PF:
  But settlement time is high
There is a need of SPF:
  For faster disbursement of benefits

## Slide 26: Feasibility: Case Study
Manager visits main office, finds out the main functionalities required
Visits mine site, finds out the data to be input
Suggests alternate solutions
Determines the best solution
Presents to the CFL Officials
Go/No-Go Decision

## Slide 27: Activities During Feasibility Study
Work out an overall understanding of the problem.
Formulate different solution strategies.
Examine alternate solution strategies in terms of:
    resources required,
    cost of development, and
    development time.

## Slide 28: Activities during Feasibility Study
Perform a cost/benefit analysis:
  Determine which solution is the best.
  May also find that none of the solutions is feasible due to:
    high cost,
    resource constraints,
    technical reasons.

## Slide 29: Cost benefit analysis (CBA)
Need to identify all costs --- these could be:
  Development costs
  Set-up
  Operational costs
Identify the value of benefits
Check benefits are greater than costs
Notes: 29
Section 2.4 of the text expands this material.
Exercise 2.1 requires students to identify the potential costs and benefits of the Brightmouth College payroll application.

## Slide 30: The business case
Benefits of delivered project must outweigh costs
Costs include:
  Development
  Operation
Benefits:
  Quantifiable
  Non-quantifiable
Rs
Rs
Benefits
Costs
Notes: 30
It is not always possible to put a precise financial on the benefits of a project. The client’s willingness to pay up to a certain price to get a project implemented implies that they have informally identified a value to them of getting that project implemented.

## Slide 31: The business case
Feasibility studies should help write a ‘business case’
Should provide a justification for starting the project
Should show that the benefits of the project will exceed:
  Various costs
Needs to take account of business risks
Notes: See page 22
It is worth recalling the difference between project success (the project is successfully completed) and business risks (the new product or system successfully established by the project goes on to generate benefits for the organization).

## Slide 32: Writing an Effective Business Case
Executive summary
Project background:
  The focus must be on what, exactly, the project is undertaking, and should not be confused with what might be a bigger picture.
Business opportunity
  What difference will it make?
  What if we don’t do it?
Costs
  Should include the cost of development, implementation, training, change management, and operations.
Benefits
  Benefits usually presented in terms of revenue generation and cost reductions.
Risks
  Identify risks.
  Explain how these will be managed.

## Slide 33: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance

## Slide 34: Requirements Analysis and Specification
Aim of this phase:
  Understand the exact requirements of the customer,
  Document them properly.
Consists of two distinct activities:
  Requirements gathering and analysis
  Requirements specification.

## Slide 35: Requirements Analysis and Specification
Gather requirements data from the customer:
  Analyze the collected data to understand what customer wants
Remove requirements problems:
  Inconsistencies
  Anomalies
  Incompleteness
Organize into a Software Requirements Specification (SRS) document.

## Slide 36: Requirements Gathering
Gathering relevant data:
  Usually collected from the end-users through interviews and discussions.
  Example: for a business accounting software:
    Interview all the accountants of the organization to find out their requirements.

## Slide 37: Requirements Analysis (Cont...)‏
The data you initially collect from the users:
  Usually contain several contradictions and ambiguities.
  Why?
  Each user typically has only a partial and incomplete view of the system.

## Slide 38: Requirements Analysis (Cont...)‏
Ambiguities and contradictions:
  must be identified
  resolved by discussions with the customers.
Next, requirements are organized:
  into a Software Requirements Specification (SRS) document.

## Slide 39: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance
Design

## Slide 40: Design
During design phase requirements specification is transformed into :
  A form suitable for implementation in some programming language.
Two commonly used design approaches:
  Traditional approach,
  Object oriented approach

## Slide 41: Traditional Design Approach
Consists of two activities:
  Structured analysis (typically carried out by using DFD)
  Structured design

## Slide 42: Structured Design
High-level design:
  decompose the system into modules,
  represent invocation relationships among modules.
Detailed design:
  different modules designed in greater detail:
    data structures and algorithms for each module are designed.
root
Handle-order
Handle-indent
Handle-query
Get-order
Accept-order
Process-order
order
query
indent

## Slide 43: Object-Oriented Design
First identify various objects (real world entities) occurring in the problem:
  Identify the relationships among the objects.
  For example, the objects in a pay-roll software may be:
    employees,
    managers,
    pay-roll register,
    Departments, etc.

## Slide 44: Object Oriented Design (CONT.)‏
Object structure:
  Refined to obtain the detailed design.
OOD has several advantages:
  Lower development effort,
  Lower development time,
  Better maintainability.

## Slide 45
Thank You!!