## Slide 1: Life Cycle Models
Continued….

## Slide 2: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance
Coding

## Slide 3: Coding and Unit Testing
During this phase:
  Each module of the design is coded,
  Each module is unit tested
    That is, tested independently as a stand alone unit, and debugged.
  Each module is documented.

## Slide 4: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance
Testing

## Slide 5: Integration and System Testing
Different modules are integrated in a planned manner:
  Modules are usually integrated through a number of steps.
During each integration step,
  the partially integrated system is tested.
M1
M4
M3
M2
M5
M8
M6
M7

## Slide 6: System Testing
After all the modules have been successfully integrated and tested:
  System testing is carried out.
Goal of system testing:
  Ensure that the developed system functions according to its requirements as specified in the SRS document.

## Slide 7: Classical Waterfall Model
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance
Maintenance

## Slide 8: Maintenance
Maintenance of any software:
  Requires much more effort than the effort to develop the product itself.
  Development effort to maintenance effort is typically 40:60.

## Slide 9: Types of Maintenance?
Corrective maintenance:
  Correct errors which were not discovered during the product development phases.
Perfective maintenance:
  Improve implementation of the system
  enhance functionalities of the system.
Adaptive maintenance:
  Port software to a new environment,
    e.g. to a new computer or to a new operating system.

## Slide 10: Iterative Waterfall Model
Classical waterfall model is idealistic:
  Assumes that no defect is introduced during any development activity.
  In practice:
    Defects do get introduced in almost every phase of the life cycle.

## Slide 11: Iterative Waterfall Model (CONT.)‏
Defects usually get detected much later in the life cycle:
  For example, a design defect might go unnoticed till the coding or testing phase.
  The later the phase in which the defect gets detected, the more expensive is its removal --- why?

## Slide 12: Iterative Waterfall Model (CONT.)‏
Once a defect is detected:
  The phase in which it occurred needs to be reworked.
  Redo some of the work done during that and all subsequent phases.
Therefore need feedback paths in the classical waterfall model.

## Slide 13: Iterative Waterfall Model (CONT.)‏
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance

## Slide 14: Phase Containment of Errors (Cont...)‏
Errors should be detected:
  In the same phase in which they are introduced.
For example:
  If a design problem is detected in the design phase itself,
    The problem can be taken care of much more easily
    Than say if it is identified at the end of the integration and system testing phase.

## Slide 15: Phase Containment of Errors
Reason: rework must be carried out not only to the design but also to code and test phases.
The principle of detecting errors as close to its point of introduction as possible:
  is known as phase containment of errors.
Iterative waterfall model is by far the most widely used model.
  Almost every other model is derived from the waterfall model.

## Slide 16: Iterative Waterfall Model (CONT.)‏
Feasibility Study
Req. Analysis
Design
Coding
Testing
Maintenance

## Slide 17: Waterfall Strengths
Easy to understand, easy to use, especially by inexperienced staff
Milestones are well understood by the team
Provides requirements stability during development
Facilitates strong management control (plan, staff, track)

## Slide 18: Waterfall Deficiencies
All requirements must be known upfront – in most projects requirement change occurs after project start
Can give a false impression of progress
Integration is one big bang at the end
Little opportunity for customer to pre-view the system.

## Slide 19: When to use the Waterfall Model?
Requirements are well known and stable
Technology is understood
Development team have experience with similar projects

## Slide 20: Classical Waterfall Model (CONT.)‏
Irrespective of the life cycle model actually followed:
  The documents should reflect a classical waterfall model of development.
  Facilitates comprehension of the documents.

## Slide 21: Classical Waterfall Model (CONT.)‏
Metaphor of mathematical theorem proving:
  A mathematician presents a proof as a single chain of deductions,
    Even though the proof might have come from a convoluted set of partial attempts, blind alleys and backtracks.

## Slide 22: V Model
7/22/2018

## Slide 23: V Model
It is a variant of the Waterfall
  emphasizes verification and validation
  V&V activities are spread over the entire life cycle.
In every phase of development:
  Testing activities are planned in parallel with development.

## Slide 24
Project Planning
Production,
Operation &
Maintenance
Requirements
Specification
System Testing
High Level Design
Integration Testing
Detailed Design
Unit testing
Coding

## Slide 25: V Model Steps
Planning
Requirements Analysis and Specification
High-level Design
Detailed Design
System test design
Integration Test design
Unit test design

## Slide 26: V Model: Strengths
Starting from early stages of software development:
  Emphasizes planning for verification and validation of the software
Each deliverable is made testable
Easy to use

## Slide 27: V Model Weaknesses
Does not support overlapping of phases
Does not handle iterations or phases
Does not easily accommodate later changes to requirements
Does not provide support for effective risk handling
Project Planning
Production,
Operation &
Maintenance
Requirements
Specification
System Testing
High Level Design
Integration Testing
Detailed Design
Unit testing
Coding

## Slide 28: When to use V Model
Natural choice for systems requiring high reliability:
  Embedded control applications, safety-critical software
All requirements are known up-front
Solution and technology are known

## Slide 29: Prototyping Model
7/22/2018

## Slide 30: Prototyping Model
A derivative of waterfall model.
Before starting actual development,
  A working prototype of the system should first be built.
A prototype is a toy implementation of a system:
  Limited functional capabilities,
  Low reliability,
  Inefficient performance.
Prototype Construction
Design
Coding
Testing
Maintenance

## Slide 31: Reasons for prototyping
Learning by doing: useful where requirements are only partially known
Improved communication
Improved user involvement
Reduced need for documentation
Reduced maintenance costs
Prototype Construction
Design
Coding
Testing
Maintenance
Notes: 31
A prototype is a working model of one or more aspects of the project application. It is constructed quickly and inexpensively in order to test out assumptions.
Sections 4.9, 4.10 and 4.11 discuss this topic.
learning by doing - useful where requirements are only partially known
improved communication - users are reluctant to read massive documents, but when system is ‘live’ you get a better feeling for it
improved user involvement - user ideas and requests are quickly implemented
the reduction of maintenance costs – the idea is that if you do not have a prototype then the first release of the application will effectively become a prototype as users will find things that they do not like and then ask for them to be changed. It is easier and safer to make such changes before the application becomes operational.
testing - involves devising test cases and then documenting the results expected when the test cases are run. If these are done by hand, then effectively you have a manual prototype. Why not get the software prototype to generate the expected results?

## Slide 32: Reasons for Developing a Prototype
Illustrate to the customer:
  input data formats, messages, reports, or interactive dialogs.
Examine technical issues associated with product development:
  Often major design decisions depend on issues like:
    Response time of a hardware controller,
    Efficiency of a sorting algorithm, etc.

## Slide 33: Prototyping Model (CONT.)‏
Another reason for developing a prototype:
  It is impossible to “get it right” the first time,
  We must plan to throw away the first version:
    If we want to develop a good software.

## Slide 34: Prototyping Model ‏
Start with approximate requirements.
Carry out a quick design.
Prototype is built using several short-cuts:
  Short-cuts might involve:
    Using inefficient, inaccurate, or dummy functions.
    A table look-up rather than performing the actual computations.
Prototype Construction
Design
Coding
Testing
Maintenance

## Slide 35: Prototyping Model (CONT.)‏
Test
Requirements
Gathering
Quick Design
Refine Requirements
Build Prototype
Customer Evaluation of Prototype
Design
Implement
Maintain
Customer
satisfied

## Slide 36: Prototyping Model (CONT.)‏
The developed prototype is submitted to the customer for his evaluation:
  Based on the user feedback, the prototype is refined.
  This cycle continues until the user approves the prototype.
The actual system is developed using the waterfall model.
Test
Requirements
Gathering
Quick Design
Refine Requirements
Build Prototype
Customer Evaluation of Prototype
Design
Implement
Maintain
Customer
satisfied

## Slide 37: Prototyping Model (CONT.)‏
Requirements analysis and specification phase becomes redundant:
  Final working prototype (incorporating all user feedbacks) serves as an animated requirements specification.
Design and code for the prototype is usually thrown away:
  However, experience gathered from developing the prototype helps a great deal while developing the actual software.
Prototype Construction
Design
Coding
Testing
Maintenance

## Slide 38: Prototyping Model (CONT.)‏
Even though construction of a working prototype model involves additional cost --- overall development cost usually lower for:
  Systems with unclear user requirements,
  Systems with unresolved technical issues.
Many user requirements get properly defined and technical issues get resolved:
  These would have appeared later as change requests and resulted in incurring massive redesign costs.

## Slide 39: Prototyping: advantages
The resulting software is usually more usable
User needs are better accommodated
The design is of higher quality
The resulting software is easier to maintain
Overall, the development incurs less cost
Notes: © SE, Lifecycle, Hans van Vliet
39

## Slide 40: Prototyping: disadvantages
For some projects, it is expensive
Susceptible to over-engineering:
  Designers start to incorporate sophistications that they could not incorporate in the prototype.
Notes: © SE, Lifecycle, Hans van Vliet
40
Not that some entries on these lists are the same, I.e. some things are listed as both an advantage and as a disadvantage.

## Slide 41: Major difficulties of Waterfall-Based Models
Difficulty in accommodating change requests during development.
  40% of the requirements change during development
High cost incurred in developing custom applications.
“Heavy weight processes.”

## Slide 42: Major difficulties of Waterfall-Based Life Cycle Models
Requirements for the system are determined at the start:
  Are assumed to be fixed from that point on.
  Long term planning is made based on this.

## Slide 43
“… the assumption that one can specify a satisfactory system in advance, get bids for its construction, have it built, and install it. …this assumption is fundamentally wrong and many software acquisition problems spring from this…” Frederick Brooks

## Slide 44
Thank You!!