## Slide 1: Life Cycle Models: Incremental, Evolutionary, and RAD Models

## Slide 2
“The basic idea… take advantage of what was being learned during the development of earlier, incremental, deliverable versions of the system. Learning comes from both the development and use of the system… Start with a simple implementation of a subset of the software requirements and iteratively enhance the evolving sequence of versions. At each version design modifications are made along with adding new functional capabilities. “ Victor Basili

## Slide 3: Incremental and Iterative Development (IID)
Key characteristics
  Builds system incrementally
  Consists of a planned number of iterations
  Each iteration produces a working program
Benefits
  Facilitates and manages changes
Foundation of agile techniques and the basis for
  Rational Unified Process (RUP)
  Extreme Programming (XP)

## Slide 4: Customer’s Perspective‏
A
B
C
A
A
B
B

## Slide 5: Incremental Model
Final System
Develop
Increment
Validate
Increment
Integrate
Increment
Validate
System
Requirements
Outline
Split into
Features
Design

## Slide 6: Incremental Model: Requirements
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Slice
Requirements: High Level Analysis
Split into
Features

## Slide 7: Incremental Model
Waterfall: single release
Iterative: many releases (increments)
  First increment: core functionality
  Successive increments: add/fix functionality
  Final increment: the complete product
Each iteration: a short mini-project with a separate lifecycle
  e.g., waterfall

## Slide 8: Incremental delivery
design
build
install
Customer
Feedback
increment
1
increment
2
increment
3
design
build
install
Customer
Feedback
design
build
install
Customer
Feedback
Notes: 8
The application to be delivered is broken down into a number of components each of which will be actually used by the users. Each of these is then developed as a separate ‘mini-project’ or increment.

## Slide 9
Incremental process
Identify System Objectives
Evaluate the results
Implement the increment
Build the increment
Design increment
Plan increments
Feedback
Repeat for each increment
Planned
incremental
delivery
Incremental delivery plan

## Slide 10: Which step first?
Some steps will be pre-requisite because of physical dependencies
Others may be in any order
Value to cost ratios may be used
  V/C where
  V is a score 1-10 representing value to customer
  C is a score 0-10 representing cost to developers
Notes: 10

## Slide 11: V/C ratios: an example
Notes: 11

## Slide 12: Evolutionary Model with Iterations

## Slide 13: An Evolutionary and Iterative Development Process...
Recognizes the reality of changing requirements
  Capers Jones’s research on 8000 projects: 40% of final requirements arrived after development had already begun
Promotes early risk mitigation:
  Breaks down the system into mini-projects and focuses on the riskier issues first.
  “plan a little, design a little, and code a little”
Encourages all development participants to be involved earlier on,:
  End users, Testers, integrators, and technical writers
Notes: 13

## Slide 14: Evolutionary Model with Iteration
“A complex system will be most successful if implemented in small steps… “retreat” to a previous successful step on failure… opportunity to receive some feedback from the real world before throwing in all resources… and you can correct possible errors…” Tom Glib in Software Metrics

## Slide 15: Evolutionary model with iteration
Evolutionary iterative development implies that the requirements, plan, estimates, and solution evolve or are refined over the course of the iterations, rather than fully defined and “frozen” in a major up-front specification effort before the development iterations begin. Evolutionary methods are consistent with the pattern of unpredictable discovery and change in new product development.” Craig Larman

## Slide 16: Evolutionary Model
First develop the core modules of the software.
The initial skeletal software is refined into increasing levels of capability: (Iterations)
  By adding new functionalities in successive versions.

## Slide 17: Activities in an Iteration
Software developed over several “mini waterfalls”.
The result of a single iteration:
  Ends with delivery of some tangible code
  An incremental improvement to the software --- leads to evolutionary development

## Slide 18: Evolutionary Model with Iteration
Outcome of each iteration: tested, integrated, executable system
Iteration length is short and fixed
  Usually between 2 and 6 weeks
  Development takes many iterations (for example: 10-15)
Does not “freeze” requirements and then conservatively design :
  Opportunity exists to modify requirements as well as the design…

## Slide 19: Evolutionary Model (CONT.)‏
Successive versions:
  Functioning systems capable of performing some useful work.
  A new release may include new functionality:
    Also existing functionality in the current release might have been enhanced.

## Slide 20: Evolutionary Model
Evolves an initial implementation with user feedback:
  Multiple versions until the final version.
Specification
Development
Validation
Initial Rough
Requirements
Final
version
Initial
version
Intermediate
versions

## Slide 21: Advantages of Evolutionary Model
Users get a chance to experiment with a partially developed system:
  Much before the full working version is released,
Helps finding exact user requirements:
  Software more likely to meet exact user requirements.
Core modules get tested thoroughly:
  Reduces chances of errors in final delivered software.

## Slide 22: Advantages of evolutionary model
Better management of complexity by developing one increment at a time.
Better management of changing requirements.
Can get customer feedback and incorporate them much more efficiently:
  As compared when customer feedbacks come only after the development work is complete.

## Slide 23: Advantages of Evolutionary Model with Iteration
Training can start on an earlier release
  customer feedback taken into account
Frequent releases allow developers to fix unanticipated problems quicker.

## Slide 24: Evolutionary Model: Problems
The process is intangible:
  No regular, well-defined deliverables.
The process is unpredictable:
  Hard to manage, e.g., scheduling, workforce allocation, etc.
Systems are rather poorly structured:
  Continual, unpredictable changes tend to degrade the software structure.
Systems may not even converge to a final version.

## Slide 25: RAD Model
7/22/2018

## Slide 26: Rapid Application Development (RAD) Model
Sometimes referred to as the rapid prototyping model.
Major aims:
  Decrease the time taken and the cost incurred to develop software systems.
  Facilitate accommodating change requests as early as possible:
    Before large investments have been made in development and testing.

## Slide 27: Important Underlying Principle
A way to reduce development time and cost, and yet have flexibility to incorporate changes:
  Make only short term plans and make heavy reuse of existing code.

## Slide 28: Methodology
Plans are made for one increment at a time.
  The time planned for each iteration is called a time box.
Each iteration (increment):
  Enhances the implemented functionality of the application a little.

## Slide 29: Methodology
During each iteration,
  A quick-and-dirty prototype-style software for some selected functionality is developed.
  The customer evaluates the prototype and gives his feedback.
  The prototype is refined based on the customer feedback.

## Slide 30: How Does RAD Facilitate Faster Development?
RAD achieves fast creation of working prototypes.
  Through use of specialized tools.
These specialized tools usually support the following features:
  Visual style of development.
  Use of reusable components.
  Use of standard APIs (Application Program Interfaces).

## Slide 31: For which Applications is RAD Suitable?
Customized product developed for one or two customers only
Performance and reliability are not critical.
The system can be split into several independent modules.

## Slide 32: For Which Applications RAD is Unsuitable?
Few plug-in components are available
High performance or reliability required
No precedence for similar products exists
The system cannot be modularized.

## Slide 33: Prototyping versus RAD
In prototyping model:
    The developed prototype is primarily used to gain insights into the solution
    Choose between alternatives
    Elicit customer feedback.
  The developed prototype:
    Usually thrown away.

## Slide 34: Prototyping versus RAD
In contrast:
  In RAD the developed prototype evolves into deliverable software.
RAD leads to faster development compared to traditional models:
  However, the quality and reliability would possibly be poorer.

## Slide 35: RAD versus Iterative Waterfall Model
In the iterative waterfall model,
  All product functionalities are developed together.
In the RAD model on the other hand,
  Product functionalities are developed incrementally through heavy code and design reuse.
  Customer feedback is obtained on the developed prototype after each iteration:
    Based on this the prototype is refined.

## Slide 36: RAD versus Iterative Waterfall Model
The iterative waterfall model:
  Does not facilitate accommodating requirement change requests.
Iterative waterfall model does have some important advantages:
  Use of the iterative waterfall model leads to production of good documentation.
  Also, the developed software usually has better quality and reliability than that developed using RAD.

## Slide 37: RAD versus Evolutionary Model
Incremental development:
  Occurs in both evolutionary and RAD models.
However, in RAD:
  Each increment is a quick and dirty prototype,
  Whereas in the evolutionary model each increment is systematically developed using the iterative waterfall model.
Also, RAD develops software in shorter increments:
  The incremental functionalities are fairly large in the evolutionary model.

## Slide 38
Thank You!!